A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Storypoint - 5 (1, 2, 3, 5)

Sprint 1

Table Creation (Epic 1)

Creating the Employee Training Records table (USN1) 2

Adding fields and Status choices (USN2) 2

Data Import using Transform Maps (Epic 2)

Preparing the spreadsheet (.xlsx) file (USN3) 1

Loading data into the Import Set table (USN4) 2

Creating the Transform Map and field maps (USN5) 3

Running the Transform to import data (USN6) 2

Dot-Walking (Epic 3)

Adding Employee Department using dot-walking (USN7) 2

Total Story Points in Sprint 1 = 2+2+1+2+3+2+2 = 14

Sprint 2

Roles and User Creation (Epic 4)

Creating the backup user (USN8) 1

Creating the Hr Manager role (USN9) 1

Assigning the role to the user (USN10) 1

Adding roles to the application menu and modules (USN11) 2

Access Control List (Epic 5)

Elevating the role to security_admin (USN12) 1

Creating the Read ACL (USN13) 3

Creating the Write ACL (USN14) 2

Testing and Result (Epic 6)

Testing by impersonating users (USN15) 3

Total Story Points in Sprint 2 = 1+1+1+2+1+3+2+3 = 14

Total Story Points

Sprint 1 = 14

Sprint 2 = 14

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14+14 = 28

Number of Sprints = 2

Velocity = 28/2

14 (Story Points per Sprint)

Your team’s velocity is 14 Story Points per Sprint.